## Slide 1: Next Generation HR and Pay Government of Canada Audit Committee June 2019

## Slide 2
NextGen Mandate
Budget 2018 announced the government’s intention to identify options for a long-term and sustainable pay system alternative.
OCIO, as the digital advisors, and OCHRO, as the business owner, are working together as the NextGen team to identify options that will be presented in Spring 2019.
NextGen has initiated an iterative dialogue with vendors as a means to identify the technological options that will address the HR and Pay needs of the GC.
A new solution will be driven by the GC’s business needs, which will be informed by engagement with employees, unions, HR practitioners at all stages of design and delivery.

## Slide 3: Applying Lessons Learned to NextGen
2
1. Establishing a Multi-Disciplinary Team
Sense of Urgency
Paying employees accurately and on time is a top priority for any employer and must be treated as a crisis
NextGen is moving at a speed that recognizes the urgency of finding an alternative, sustainable and long-term solution.
Space & Flexibility
A dedicated team/iterative process will enable flexibility to adapt to new evidence and shelter core functions from demands of information
NextGen is working through an agile approach – both in its procurement process and overall approach – in order to course correct as needed.
2. Involving the Right Parties
Holistic Approach
NextGen is supported by the CHRO and engages regularly with employees, unions, and HR practitioners at all stages of this process. Engagement will remain an integral part of the way forward.
Business needs must drive technology decisions - involvement of HR

## Slide 4: Applying Lessons Learned to NextGen
3
Accountable Leadership
Project Champion should be the only person accountable – governance should include independent oversight
NextGen is currently championed by the Chief Information Officer of Canada. Governance is achieved through the Deputy Minister Pay Modernizing Committee and Treasury Board Sub-Committee on HR and Pay.
Communication
Project should be open and transparent, with engagement from experts and stakeholders to validate/consult on progress
NextGen has created an open dialogue with public servants, bargaining agents and Canadians through in-person engagements and online platforms.
Project materials have been made public to engage with industry, stakeholders and similar organizations to leverage other lessons learned and best practices to inform this process.
3. Re-build Trust

## Slide 5: Applying Lessons Learned to NextGen
4
Real Life Simulation
Potential solutions must be tested within the GC to ensure systems are able to support a GC environment
NextGen is proposing to carry out pilot(s) with specific departments/agencies to determine possible solutions’ viability in a GC environment.
Change Management
Fully engage departments and agencies and assess change management across the GC.
NextGen will evaluate change management requirements– e.g. workforce consideration, current capacity of compensation advisors, level of training required, as well as a plan that encompasses data integrity and quality.
Pilot departments/agencies will be equipped with the necessary resources and funding in order to be successfully involved in the process.
4. Robust testing and change management before Implementation

## Slide 6
Adopting an Agile Approach
5
Smaller/faster sprints
AGILE
Gated Approach
Course corrections as needed throughout the process
Scope is flexible and adaptable
Interaction with vendors and users is ongoing
Enables industry feedback, best practices
Process run in its entirety
TRADITIONAL WATERFALL
Course corrections only available at the end of the process
Scope is determined and set
Limited interactions with vendors and users
All requirements need to be known and documented up front
Long blackout periods
The NextGen team has adopted an agile method to support an iterative conversation with industry and stakeholders.

## Slide 7
Working through a Gated Approach
Launch of Gate One
Gate One “Show Us”
Gate Two “Let Us”
Gate Three “Convince Us”
Launched October 1
Launched November 23
Spring 2019
Achievements by Spring 2019
Viable market solution(s)
Engagement with users and vendors
Recommended system options
Decrease in number of Qualified Vendors
STEPS
within each gate
Step 1: Information Sharing
Step 2: Co-Design
Step 3: Development
Step 4: Evaluation

## Slide 8
Working Through a Gated Approach – Gate One
7
Align with GC Digital Standards
Demonstrate Corporate Capabilities
User Experience – can be used on a variety of platforms (e.g., mobile)
Cloud – can be offered through Software as a Service (Saas)
Interoperability – communication between other solutions
Accessibility – meet Web Compliance Accessibility Guidelines
Official Languages – available in both English and French
Security Certification and Data Residency
Scalability
IP must be owned by the bidder
Platform owner to be prime contractor
Commercial Demonstration Environment (Sandbox)
Costing Model
Socio-Economic Development Benefits – how a partnership with the GC could provide benefits to Canadians

## Slide 9
Working Through a Gated Approach - Gate Two
8
Align with GC Business Capabilities, Outcomes and Solution Architecture
Hands on User Experience
Implementation, Sustain Support and Socio-Economic Benefits
Enables users to compete tasks and goals effectively and efficiently
Allows users to complete tasks in complex usage scenarios
Digitally enables the GC to deliver, sustain and evolve required outcomes
Supports integration with future products or services
Includes management lifecycle and supporting practices for security incident responses
Privacy
Key activities the vendor will support during implementation
Explain largest implementation failure and lessons learned
* Gate One Requirements, such as interoperability, accessibility and official languages will be further tested during Gate Two.

## Slide 10
Working Through a Gated Approach - Gate Three
9
Solution
Partnership
Costing
Contract Terms and Conditions
Change managements capacity and strategy
Potential deployment models and roadmap
Data cleansing, migration and governance approach
Pay rules and pay load testing
Solution, pilot and enterprise implementation costing
Maintenance and on-going costs
* Of the five vendors in Gate Two, three have been successful in advancing to Gate Three.
Service level agreement

## Slide 11
Engagement Built-in
EXTERNAL ENGAGEMENT
INTERNAL ENGAGEMENT
ORGANIZATIONS
INDUSTRY
Vendors
Consulting firms
Other Governments (Alberta, Australia, California)
Large enterprises
Digital Advisory Board
DEPARTMENTS
UNIONS
USERS
COMMUNITY OF SPECIALISTS
UNIQUE DEPARTMENTS
Core public service
Central agencies
Agencies/Crown Corporations
Individual pay system
(DND, RCMP, CRA)
Secure environments
(CSE, CSIS)
CFOs
CIOs
Heads of HR
Accessibility
Security
Deputy Ministers
Ministers
Parliamentary Committees
Bargaining agents
PSPC
SSC, PSC, CSPS
Official Languages
UX/UI Design
Enterprise Architecture Review Board
SENIOR OFFICIALS
Employees
HR practitioners
Compensation Advisors
Managers
LEARNINGS
Industry best practices
Lessons learned from similar undertakings
Interoperability with existing systems
Compatibility requirements
User interface
Functionality (e.g. onboarding, talent management, recruitment)
Security
Accessibility
Complex work environments
Business transformation
Data migration
Cloud Connectivity
PROJECT PARTNERS
ENGAGEMENT
Parliamentary Briefings
HR Workshops
Industry Day
Online - #NextGenHRPay
The NextGen Team has initiated a broad engagement strategy with external and internal stakeholders to ensure investments are both strategic and representative.

## Slide 12
Risks & Risk Mitigations
Risk: Vendor solutions do not support a GC environment
Risk Mitigation: GC proposes running a pilot to test solutions with GC pilot departments/agencies
Risk: GC credibility is challenged, lack of trust in implementation/success
Risk Mitigation: Open/transparent communications strategy, innovative agile process to restore trust and develop awareness on the initiative
Risk: Pilot fails
Risk Mitigation: Agile process will pre-qualify up to three possible vendors to partner with the GC, with one successful vendor for HR/pay pilot. In the event of failure, pre-qualified vendors can be piloted in lieu of starting over.
Risk: Expectations on potential success may be overly optimistic
Risk Mitigation: Ongoing transparency on timelines and milestones will ensure that a realistic depiction of progress is shared to not heighten public expectations for success.
Risk: Complaints on the agile process resulting in a lack of will to pursue pilots
Risk Mitigation: A fairness monitor has been engaged throughout this process, as well as third-party private sector advice. The initiative has adopted and committed to an open and transparent process on design, criteria and project documentation.
Vendors
Credibility
Pilot Failure
Expectations
Complaints

## Slide 13
Work to Date
Engagement | Engaged with users, unions and HR practitioners throughout the process to gather business outcomes, capabilities and requirements Through a comprehensive engagement effort we have heard from more than 3,000 public servants (i.e. workshops, surveys, emails and social media) Established a positive relationship with Unions through regular on-going dialogues as well as the creation of a Joint Union Management Meeting for Next Generation HR and Pay. The new committee has met monthly since December 2018 Consulting with organizations who have been through similar transformations
Viable marketplace solutions | Hosted an Industry Day to launch the Agile Procurement Process with 90 in-person participants representing 46 vendors and 25 employees from various departments which included Canada Revenue Agency, Public Services and Procurement Canada and Shared Services Canada) Identified HR and Pay solutions and services that are proven, scalable and follow GC standards and principles Assessed solutions with users through use of real scenarios and case studies (173 users participated in testing for Gate 2 of the Agile Procurement Process and 60 Subject Matter Experts were engaged in formal evaluations)
HR Transformation | Considered areas requiring HR transformation, including change management and process re-engineering Implemented first phases of an Engagement Plan to validate a draft GC People Management Business Reference Model and capture business transformation needs Identified and documented the pay rules defined in the 27 collective agreements of the Core Public Administration

## Slide 14
Next Steps
1
2
Finalize Gate Three of the agile procurement process, which includes establishing a list of pre-qualified vendors and identifying a preferred vendor to partner with the government on an HR and pay pilot
Provide options and recommendations on a way forward for a new HR and pay solution
Seek required funding and authorities
3