## Slide 1
Digital Comptrollership Program
Release 2 Discovery Workshops
March 3rd, 2021
DRAFT

## Slide 2: Overview
Background
DCP Support Approach
Planning Approach, Scope and Deliverables
Next Steps
Annex
DRAFT

## Slide 3
Background

## Slide 4: Background
DRAFT
Policy decision was made in 2012 regarding Standard on ERP where SAP became the system of choice for Financial & Materiel Management.
Currently, the GC operates 54 financial systems supported by 5 different platforms: SAP*, Oracle, FreeBalance, CDFS and G/X. Number above includes 18 SAP (ECC) instances or clusters, representing 55 departments and 85% of transactions process every year at the GC level.
SAP clients were notified that the current version of SAP (ECC) maintenance would cease by the end of 2027 with an extension to 2030.
Over the last 12 months, the Financial Management Transformation (FMT) strategy, in partnership with OGDs, was refreshed to better position GC toward its migration to S/4 HANA. The revised strategy was endorsed by the Government of Canada Enterprise Architecture Review Board (GCEARB) in April 2020.

## Slide 5: GC Challenges of Migration to S/4HANA
DRAFT
Preliminary assessment indicates that there will not be enough resources (public servants and/or consultants) to deliver 18 projects by 2027, should GC maintain status quo.
Although GC established a centralized group at PSPC, the Integrated Financial Management Systems (IFMS), to manage the SAP (ECC) evolution of a common footprint, the reality is that the 18 instances had been “highly customized” over the last 23 years, which will make the migration to S/4 HANA costly and inefficient.
GC will miss an opportunity to implement common data structure and implement standardized processes (when applicable), should we collectively decide not to implement GCEARB decision.
In addition to migrating to S/4 HANA, OGDs will also be potentially involved in other significant initiatives such as Next-Gen HR to Pay, Electronic Procurement Solution (EPS), Travel modernization, which will integrate with departmental financial systems.

## Slide 6: DCP Background and Approach
DRAFT
In 2019 to support the DCP roadmap, the Program conducted a series of collaborative workshops to engage the GC departments over eight key focus areas
Primary focus of GCfm *
Extended areas of focus
To support the DCP Strategy and target architecture, the Program and SAP conducted additional workshops and meetings with key line of business stakeholders.
The key activities of the engagement were as follows:
Understand GC departments’ pain points, priorities and pre-requisites
Create a heatmap of current state capabilities
Identify gaps and potential opportunities to support the DCP vision
Prioritize the gaps to identify early wins and benefits for the departments
Develop an instance strategy and deployment roadmap
Develop an optimal target solution architecture and development roadmap for the GC Digital Core
Identify program risks, recommend an operational model to position the program for success

## Slide 7: Coordinated Model and GC Digital Core
DRAFT
On April 9th, 2020, the GC Coordinated model & GC Digital Core template strategy was endorsed by GC Enterprise Architecture Review Board (GCEARB)which included the following components:
Implementation of a “GC Coordinated Model” to enable the GC-wide transition to S/4 HANA and to deliver financial management transformation, utilizing a new operating and governance model.
Implementation of a “GC Digital Core” to support the transformation, which would have functionality built once, and used everywhere. This will accelerate implementations, avoid duplicative costs, and reduce the risk in transition to S/4 HANA.
Maximize technical architecture.
Maximize deployment options / clustering by reducing the number of SAP instances within the GC. This approach should significantly reduce the investments and the on-going operating costs, moving forward.
In summary and in practical terms, the proposed strategy suggests that we:
In partnership with OGDs, standardize approximately 70% of our financial processes (paying a bill is paying a bill…) across the GC and let Departments “localize” 30% to meet their specific needs.
Encourage / enable the “clustering” concept across GC; preliminary assessments suggest going from 18 instances to 11.

## Slide 8: DCP System Landscape
It is expected that the existing DFMS landscape will eventually reduce from 54 systems across multiple system platforms to 11 S/4HANA host departments.
Workshop participants will be predominantly from host departments.
DRAFT
Multi-Tenant DFMS, as service
TBS/GCfm
DFO
PSPC/SSC
Single-Tenant DFMS
DND
CRA/CBSA
ESDC
RCMP
Heritage
HC
AAFC
2025
2023
2021
2021-2023
2024
GAC
2024
2025
2025
2025
2025
2024

## Slide 9: Digital Comptrollership Program
GC Digital Core Expansion
The Digital Comptrollership Program is planning the second major release of the GC Digital Core so that there is greater functionality available for all onboarding departments.
The second major release will build on top of the SAP Model Company previously delivered, as well as, the GCfm/DFO major release 1. This will provide approximately 733 additional business processes into the GC Digital Core solution.
Release 2 will be a fully configured system that other host clusters can deploy to kick-start their own S/4HANA transitions.
DRAFT

## Slide 10: Program Expansion
DRAFT

## Slide 11
DCP Support Approach

## Slide 12: Business Streams Today
Finance and Budget
DCP BPO SME -Jocelyne Bédard
Procurement
DCP BPO SME - Karina Wieser
DCP BPO SME – Syed Abidi
Human Resources
Analytics
DCP BPO – To be Determined
Supported by SAP counterparts during Program establishment
SAP BPO Lead
Pablo Sebastian
Real Property
Non-tax Revenue
Asset Management
DCP BPO – Louise Richer
DCP BPO SME– Robin Giggey
DCP BPO – Jacky Fong

## Slide 13: Business Process Owner Team
In Release 2 Scope |  | 
Streams | Co-Lead​ | DCP SME Lead
Finance and Budget | Monique Arnold, PSPC Sophie Bainbridge, GAC ​ | Jocelyne Bédard Martial Bilodeau Jean Destin
Financial Planning and Analysis​ | Michelle Baron, ISED​ Annie Boyer, GAC | 
Project and Portfolio Management​ | Johanne Diotte, NRC Dwayne Ross, RCMP​​ | 
Travel and Expense Management​ | Todd Mitton, HC​ Nathalie Proulx, IRCC​ | 
Real Estate Management ​ | Richard Dagenais, PSPC​ Elizabeth Tough, GAC​ | Robin Giggey
Procurement, Materials Management | Karine Paré, ISED Jimmy Fecteau, CBSA ​​ | Karina Wieser Nicole Ross Chloe Hagarty
Non-tax Revenue | Johanne Diotte, NRC​ Pamela Rudiger-Prybylski, DoJ​ | Jacky Fong
Asset Management​ | Davina Brown, PC | Louise Richer
Human Resources | ​ | Syed Abidi
Future Releases - TBD |  | 
Grants Management​ | Paula Hadden-Jokiel, ISC ​ | Chantal Périard
Receiver General​ | Jeffrey Lay, PSPC RG Treasury​ | 
DRAFT

## Slide 14
Planning Approach, Scope and Deliverables

## Slide 15: Background of SAP Approach
The SAP team has been engaged in various capacities with the GC for several years. This has provided a solid background to understand the GC requirements. The SAP team is using the previous engagements/outputs outlined below as input into their work packages to ensure reuse of previous work.
GC wide roadmap exercise completed in 2019
MaxAttention Service outputs from many GoC customers
Design participation and review of Rel 1 (DFO) design
DRAFT

## Slide 16: Scope
Functional Scope (to be validated by participants in Discovery Workshops)
Finance and Budget:
  Extension of Release 1 (DFO) where applicable: DFSA, Accounts Receivable, Accounts Payable, Asset Accounting, Financial Close, RG Interface Configuration (as per design, no testing of interface included), Intercompany reconciliation, CO-PA
  Real Estate Management (Master Data, Lease In, Lease Out Accounting, Service Contracts)
  Project Systems (Master Data, Project Templates, Accounting Integration, Define Project, Task, Phases, Decision Flow Management, Financial Planning)
  Public Sector Management (Funds Management)
Procurement:
  Extension of Release 1 (DFO) where applicable
  Requisitioning, Operational Procurement, Core Inventory Management, Basic Warehousing, Direct Materials
Asset Management:
  Corrective, Preventative, Emergency Maintenance and integration to PS, Procurement and RP
Non-Taxable Revenue (Sales):
  Sales and Distribution, Credit Management, Service Sales
Human Resources:
  Extension of Release 1 (DFO) where applicable
DRAFT

## Slide 17: Deliverables
DRAFT

## Slide 18: Project Approach and Methodology
Current process and Master data Discovery
Template Instance
Discover
Prepare
Explore
Realize
Upgrade
Upgrade S/4 1809 FPS 03 to S/4 2020 FPS 01
System Preparation
Fit-to-Standard Workshops
(Future state and best business practice)
Fit/Gap Validation
Review results
Document Deltas
Prioritize and Plan
Design
Configure
Test
Walkthrough
SAP S/4HANA
DRAFT

## Slide 19: Project Approach and Methodology
DRAFT

## Slide 20: DCP Release 2 High Level Approach
DRAFT
March
April
April - June
July - September
Sept - Dec
Participating in workshops
Expect some follow ups and preparing you for the next round of workshops
Second Round of Workshops
Fit - Gap
Final SAP Configuration
Validation and Approval for business fit
Demos and Walkthrough
January 2022
First Round of Workshops
SAP – Build and Configure First Iteration
2nd round of workshops Fit -Gap
Participate in Demo Workshops
Process
Business Engagement
Discovery Analysis
Upgrade to S/4 2020
FPS 01

## Slide 21: Workshop Plan
Fiscal year end
Release 2
December 2021
P
P
P
P
We are here
P
Completed
P
P
DRAFT

## Slide 22: Pre-Workshop Questionnaire
Purpose
The questionnaire is required to confirm Release 2 scope
One questionnaire per stream if needed
  Finance and Budget
  Procurement
  Asset Management (no Questionnaire)
  Non-Tax Revenue (Sales)
  Human Resources (no Questionnaire)
  Real Estate
It is the responsibility of each host department subject matter expert/leads to complete, coordinate & submit
Must be completed within three weeks
Once completed and scope confirmed, detailed Discovery Workshop Agenda will be created
DRAFT

## Slide 23: High Level Approach: Step 1
Complete Questionnaire
SAP will provide questionnaires to fill in per line of business as required.
Questionnaires will help the SAP team understand the scope of requirements.
Additional calls can be arranged if needed
DRAFT

## Slide 24: High Level Approach: Step 2
Attend Discovery Workshops
SAP will conduct a series of workshops with the designated Business Subject Matter Experts across each line of business.
As part of the assessment, the SAP team will explore your high-level current processes, discuss the requirements, Master Data and Enterprise Structure
DRAFT

## Slide 25: Focus Areas for Discovery Workshop
Focus Areas
Finance and Budget
Real Estate
Not Tax Revenue
Asset Management (no questionnaire)
Discovery Workshops
Detailed process scope and business process model
Human Resources (no questionnaire)
Procurement
DRAFT

## Slide 26
Next Steps

## Slide 27: Next Steps
Questionnaires will be sent out from the Digital Comptrollership Program no later than March 8th .
Completed questionnaires are due by March 26th.
Updated Discovery Workshop invites will be sent out to block calendars.
Detailed hour by hour agenda’s will be sent out closer to the workshop sessions.
DRAFT

## Slide 28
Annex

## Slide 29: FM Business Capability Model (BCM)
Finance and Budget
Non Taxable Revenue
Human Resources
Asset Management
Materials Management
Supply Chain Management
Application Platform
IT Management
Database and Data Management
Accounting and Financial Close
Accounts Payable
Accounts Receivable
Asset Accounting
Financial Planning and Analysis
Funds Management
Portfolio and Project Management
Treasury Management
Travel Expense Management
Grants Management
Customer Data Management
Revenue Management
Order Management
Billing
Credit Management
Organisational Management
Personnel Administration
Salary Forecasting
Payroll
Talent Management
Time and Attendance
People Analytics
Procurement
Supplier Data Management
Operational Procurement
Sourcing
Catalog Management
Contract Management
Invoice Management
Spend Analysis
Collaborative Networking
Asset Master Record
Asset Operations and Maintenance
Asset Insights
Environment, Health, and Safety
Material Master Record
Core Inventory Management
Business Planning
Warehouse Management
Transportation Management
Yard Logistics
Analytics and Reporting
Real Estate Management
Business Intelligence
Planning and Analysis
Operational Reporting
Predictive Analytics
Machine Learning Services
Enterprise Data Warehouse
Robotic Process Automation
Application Platform
Content, Collaboration and Output Management
Interface Management
Process Management and Integration
User Experience
Information Governance
Data Quality
Master Data Management
Data Migration and Replication
Application Lifecycle Management
IT Infrastructure Management
Security
Access and Identity Management
Manufacturing
Delegated Signatories
Enterprise Risk and Compliance
Bill of Materials
Production Planning
Production Execution
Quality Management
Defence Organizational Management
Defense Maintenance & Configuration
Defense Supply & Replenishment
Defence Operational Readiness
Note: Some working groups mapped to Level 1, some to Level 2 BCM
Legend
Level 2
Level 1
DRAFT