## Slide 1: Next Generation HR and Pay
Update to the Human Resources Council November 15, 2018

## Slide 2: NextGen Progress
Industry Day | Engagement | Gate One

## Slide 3
Industry Day
The NextGen Team hosted its first Industry Day on September 19 to launch the new Agile Procurement Process.
Presentation materials were made publically available online via the NextGen Wiki.
Approximately 90 in-person industry participants, representing 46 vendors, and 25 employees from various departments, including CRA, PSPC, DND, PSC, NSERC, CIHR and SSC were in attendance.
The event was made available online with 80 participants having joined on WebEX and 120 participants on YouTube Live.
6 System Integrators
8 Advisory Firms
18 Professional Services
10 Enterprise Resource Planning Organizations
4 User Experience Firms
All questions raised throughout the day were collected, responded to, and posted online via buyandsell.gc.ca.

## Slide 4
Engagement
The NextGen Team has initiated a broad engagement strategy with external and internal stakeholders to ensure investments are both strategic and representative.
EXTERNAL ENGAGEMENT
INTERNAL ENGAGEMENT
ORGANIZATIONS
INDUSTRY
Vendors
Consulting firms
Other Governments (Alberta, Australia, California)
Large enterprises
Digital Advisory Board
DEPARTMENTS
UNIONS
USERS
COMMUNITY OF SPECIALISTS
UNIQUE DEPARTMENTS
Core public service
Central agencies
Agencies/Crown Corporations
Individual pay system
(DND, RCMP, CRA)
Secure environments
(CSE, CSIS)
CFOs
CIOs
Heads of HR
Accessibility
Security
Deputy Ministers
Ministers
Parliamentary Committees
Bargaining agents
PSPC
SSC, PSC, CSPS
Official Languages
UX/UI Design
Enterprise Architecture Review Board
SENIOR OFFICIALS
Employees
HR practitioners
Compensation Advisors
Managers
LEARNINGS
Industry best practices
Lessons learned from similar undertakings
Interoperability with existing systems
Compatibility requirements
User interface
Functionality (e.g. onboarding, talent management, recruitment)
Security
Accessibility
Complex work environments
Business transformation
Data migration
Cloud Connectivity
PROJECT PARTNERS
ENGAGEMENT
Parliamentary Briefings
HR Workshops
Industry Day
Online - #NextGenHRPay

## Slide 5
Engagement – HR Workshops
14
20
21
26
12
Engagement sessions were held with public servants through a series of workshops.
These workshops began in Ottawa on September 14 and closed October 12, with sessions held in Vancouver and Halifax.
SEPTEMBER
OCTOBER
SESSIONS
OTTAWA
VANCOUVER
HALIFAX
Identify/ Validate HR Business Requirements
TAKEAWAYS
User Experience Needs
Purpose Statement for HR Management of the Future
SUMMARY REPORT / VIDEOS
Each workshop had roughly 20 participants representing a wide range of employees.

## Slide 6
Gate 1 “Show Us” – Launched October 1
Bidders were asked to provide proof of meeting 15 criteria before the close of Gate One on November 13, 2018.
Cloud
Interoperability
Socio-Economic Benefits
Commercial Demonstration Environment (Sandbox)
Current and Future HR and Pay Business Capabilities
User Experience
Costing Model
Primate Contractor
Information Safeguarding
Official Languages
Gate One will result in the GC developing a list of qualified respondents who will be invited to participate in Gate Two.
IP Requirement
Scalability
Accessibility
Security
Data Residency

## Slide 7: What’s Next
Next Steps | Gate Two | User Day

## Slide 8
Next Steps
Launch of Gate One
Evaluate Gate One
Consult on Gate Two Requirements
Launch of Gate Two
Will look for solutions and services that are proven, scalable and follow GC standards.
Draft requirements will be shared with stakeholders to obtain early feedback before Gate Two’s launch.
Gate Two will be launched on November 23 and will close on February 4.
NOVEMBER

## Slide 9
Gate 2 “Let Us” – Launching November 23
Bidders will be asked to provide proof of meeting 13 criteria before the close of Gate Two on February 4, 2018.
Solution Architecture
Official Languages
Security
Hands-on User Experience
Socio-Economic Benefits
Business Capabilities and Outcomes
Previous Failures and Lessons Learned
Vendor(s) will “let us” perform hands-on sessions with users, unions and subject matter experts while proving their solution against our business capabilities, outcomes and architecture requirements.
Privacy
Interoperability
Sustain Support
Implementation Support
Accessibility
Complex Usage Scenario Demos

## Slide 10
User Day
The NextGen Team will host its first User Day on November 20 to place the user at the heart of the process and develop business outcomes.
Participation will range from 65 to 75 participants.
Update on the Next Gen initiative.
Summary of feedback to inform business requirements.
Engage and gather input from various GC user types.

## Slide 11: Thank you!
Join the conversation online #NextGenHRPay