|  |
| --- |
| **NEXT GENERATION HR-TO-PAY** |
| **AGENDA**  **19/07/2018**  **9:00 – 10:00**  **Teleconference |** 613-960-7511 | Conference ID 7685195 |

|  |  |  |
| --- | --- | --- |
| **Agenda Items** | | |
| Item | Title | Presenter(s) |
| 1 | Welcome & follow-up on action items | Karla |
| 2 | Communications Strategy | Jacquie & Karla |
| 3 | Contracting: Workshops | Jodi & Carolina |
| 4 | High level work plan | Jacquie |
| 5 | RFI | Carolina |
| 6 | Presentation to TB on Plan B | Carolina |
| 7 | Innovation RFI/RFP (PSCP Notice of Procurement) | Vern |
| 8 | Project Team Structure - Present Revised Version | All |

|  |  |  |  |
| --- | --- | --- | --- |
| **Action Items from Previous Meetings** | | | |
| Item | Responsible | Due Date | Status |
| 1. SOW | Vernon | July 16, **5:00pm** | Pending |
| 1. ACAN Approval | Carolina | July 16, **5:00pm** | Pending |
| 1. Review of Risk & Mitigation log   *Please send comments and suggestions to Karla and Cassandra* | Marc, Jodi, Sarah, Carolina, Vernon, Jacquie | July 20, 5:00pm | Pending |
| 1. HR Vision Piece | Carolina | End of August | Pending |
| 1. Include Karla in Union Heads calls | Carolina & team | N/A | Pending |
| 1. Provide list of next six weeks of contracting and procurement requests to Cassandra for consolidation | Carolina  Vern  Marc | July 20, 2018, 5:00pm | Pending |

|  |
| --- |
| **SYSTÈME DE RH ET DE PAYE DE LA PROCHAINE GÉNÉRATION** |
| **ORDRE DU JOUR**  **19/07/2018**  **9 h à 10 h**  **Téléconférence |** 613-960-7511 | ID de la conférence 7685195 |

|  |  |  |
| --- | --- | --- |
| **Points à l’ordre du jour** | | |
| Point | Titre | Présentateur(s) |
| 1 | Mot de bienvenue et retour sur les mesures de suivi | Karla |
| 2 | Stratégie de communication | Jacquie et Karla |
| 3 | Conclusion de contrats : ateliers | Jodi et Carolina |
| 4 | Plan de travail de haut niveau | Jacquie |
| 5 | DDR | Carolina |
| 6 | Présentation au CT sur le plan B | Carolina |
| 7 | DDR et DP sur l’innovation (avis de marché de SPAC) | Vern |
| 8 | Structure de l’équipe de projet — présentation de la nouvelle version | Tous |

|  |  |  |  |
| --- | --- | --- | --- |
| **Mesures de suivi de réunions précédentes** | | | |
| Point | Responsable | Date d’échéance | État |
| 1. EDT | Vernon | Le 16 juillet, **17 h** | En attente |
| 1. Approbation du PAC | Carolina | Le 16 juillet, **17 h** | En attente |
| 1. Examen du journal des risques et des mesures d’atténuation   *Veuillez transmettre vos commentaires et vos suggestions à Karla et à Cassandra* | Marc, Jodi, Sarah, Carolina, Vernon, Jacquie | Le 20 juillet, 17 h | En attente |
| 1. Document sur la vision des RH | Carolina | Fin août | En attente |
| 1. Ajouter Karla aux appels avec les représentants syndicaux | Carolina et son équipe | S.O. | En attente |
| 1. Fournir à Cassandra la liste des demandes d’approvisionnement et de conclusion de contrats prévues dans les six prochaines semaines à des fins de consolidation | Carolina  Vern  Marc | Le 20 juillet 2018, 17 h | En attente |