|  |
| --- |
| **NEXT GENERATION HR-TO-PAY** |
| **AGENDA**  **23/07/2018**  **11:00 – 12:00**  **Teleconference |** 613-960-7511 | Conference ID 7685195 |

|  |  |  |
| --- | --- | --- |
| **Agenda Items** | | |
| Item | Title | Presenter(s) |
| 1 | Welcome & follow-up on action items | Alex |
| 2 | Timelines | Alex |
| 3 | Risk and communications (including stakeholders) | Alex |
| 4 | ACAN Update | Jodi & Carolina |
| 5 | TB Deck Progress (comms; slides) | All |
| 6 | Discussion on Project Structure | All |
| 7 | Round table | All |

|  |  |  |  |
| --- | --- | --- | --- |
| **Action Items from Previous Meetings** | | | |
| Item | Responsible | Due Date | Status |
| 1. SOW | Vernon | July 16, **5:00pm** | Pending |
| 1. ACAN Approval | Carolina | July 16, **5:00pm** | Pending |
| 1. Add recurring round table agenda item | Cassandra | July 19, 5:00pm | Complete |
| 1. Circulate Comms Plan | Jacquie | July 19, 5:00pm | Pending |
| 1. Update work plan and project org structure | Cassandra | July 19, 5:00pm | Complete |
| 1. Engage SCMA on deck for TB | Jacquie & Karla | July 20, 5:00pm | Pending |
| 1. Offline budget discussion | Karla & Sarah | N/A | Pending |
| 1. Follow up with PSPC re: RFI | Marc | July 20, 5:00pm | Pending |
| 1. Carolina, Lee and Jodi to meet early next week RE: contracts | Jacquie | N/A | Pending |

|  |
| --- |
| **SYSTÈME DE RH ET DE PAYE DE LA PROCHAINE GÉNÉRATION** |
| **ORDRE DU JOUR**  **23/07/2018**  **11 h à 12 h**  **Téléconférence |** 613-960-7511 | ID de la conférence 7685195 |

|  |  |  |
| --- | --- | --- |
| **Points à l’ordre du jour** | | |
| Point | Titre | Présentateur(s) |
| 1 | Mot de bienvenue et retour sur les mesures de suivi | Alex |
| 2 | Échéanciers | Alex |
| 3 | Risques et communications (incluant les intervenants) | Alex |
| 4 | Mise à jour du PAC | Jodi et Carolina |
| 5 | État d’avancement de la présentation au CT (communications, diapositives) | Tous |
| 6 | Discussion sur la structure du projet | Tous |
| 7 | Table ronde | Tous |

|  |  |  |  |
| --- | --- | --- | --- |
| **Mesures de suivi de réunions précédentes** | | | |
| Point | Responsable | Date d’échéance | État |
| 1. EDT | Vernon | Le 16 juillet, **17 h** | En attente |
| 1. Approbation du PAC | Carolina | Le 16 juillet, **17 h** | En attente |
| 1. Ajouter la table ronde en tant que point récurrent à l’ordre du jour | Cassandra | Le 19 juillet, 17 h | Terminée |
| 1. Faire circuler le plan de communications | Jacquie | Le 19 juillet, 17 h | En attente |
| 1. Mettre à jour le plan de travail et la structure organisationnelle du projet | Cassandra | Le 19 juillet, 17 h | Terminée |
| 1. Obtenir la participation des CSAM à la présentation au CT | Jacquie et Karla | Le 20 juillet, 17 h | En attente |
| 1. Discussion sur le budget hors ligne | Karla et Sara | S.O. | En attente |
| 1. Suivi auprès de SPAC sur la DDR | Marc | Le 20 juillet, 17 h | En attente |
| 1. Carolina, Lee et Jodi se rencontreront au début de la semaine prochaine au sujet des contrats | Jacquie | S.O. | En attente |