## Slide 1: 2. DEFINE
Lean Green Belt Training

## Slide 2
DEFINE
Current Situation
Target Situation
Problem
Objectives
MEASURE
Collect Data
Map the Process
Find Possible Causes
ANALYZE
Analyze Potential Causes
Find Root Causes
Determine Principal Causes
IMPROVE
CONTROL
Identify Possible Solutions
Prioritize and Plan Solutions
Implement and Test Solutions
Implement Controls to Sustain Solution
Begin Continuous Improve-ment
Notes: This is an approach that is more project-based and lends itself to major large scale improvements because its structured approach better coordinates resources and activities
The content for this program is structured around DMAIC because it is a “roadmap” that can be easily followed to ensure that you are on the right track – especially important when you are starting out and can benefit from the structure – so you can use your deep thinking energy on observation and analysis – not planning your next step.

## Slide 3: IDENTIFY THE PROCESS

## Slide 4: What is a “Process”?
Elements:
  S - Supplier(s)
  I - Input(s)
  P - Process steps
  O - Output(s)
  C - Customer(s)
Notes: Ask what a process is while this slide is displayed... Probe participants to say:
  Has to have an owner (explains how difficult it is to find an end-to-end owner. E.g. Who owns the hiring process?)
  Has to have process manager(s) and people doing the work
  Has to have Starting and Ending points (also not easy to define)
  Has to have Process steps or a sequence of steps as they often refer to it
  Has to have Inputs and Outputs, and Suppliers (e.g. Cheese for pizza) and Customers (who receive the output)
  Explain that working on frequent processes is easier because it takes less time to notice if improvements worked (annual processes are the worst (e.g. year end payroll)
  Click to animate the acronym SIPOC, and explain that you will refer to Lean Six Sigma terminology from time to time. Also introduce the fact that there will be a exam at the end of the third day (that keeps them awake)

## Slide 5: What is a “Process”?
Notes: Ask, which of these three is a process?
Answer: There is no good or bad answer. The answer is “it depends”. If you do it regularly, it’s a process (i.e. because you follow the same series of steps). But if you do it once a year or less, chances are you do not follow the same steps, therefore it is not considered a “process” as far as process management goes. In any case, it doesn’t matter. It’s just a discussion slide.

## Slide 6: Which Process to Improve?
Where there is strategic need
Where there is potential for time/cost savings
Where employees are hurting
Where there are blame games being played
Where there are urgent issues or changing goals

## Slide 7: ESTABLISH THE team

## Slide 8: Team Roles
Name | Role
Sponsor | Visibly supports project, remove obstacles, provide resources
Facilitator | Advocate of methodology, leads the Kaizen
Core Team *incl. managers | Participates fully in the Kaizen, implements solutions
Extended Team | Provides their input, implements solutions
Support | Provides help if required
End Users/Clients | Participates fully in the Kaizen, ensures Voice of Client is considered

## Slide 9: The Right Team Profile
Knowledgeable about process
Innovators
Doubters
Leaders
People who “get things done”
Influencers - First Followers
Notes: Why do we need all of these roles? What about doubters?
Talk about the perspectives of different people.
How do we incorporate the first follower video?

## Slide 10: ELICIT the problem

## Slide 11: The Problem Statement

## Slide 12: No Problem is a Problem
Problems can be hidden because:
  They make us look bad
  We might hurt feelings
  We don’t have time to
  We develop work-arounds
  Others might try to take control
Is it bad to hide problems?
Can we hide problems from our clients?
Notes: NUMMI - The first case I know of a Toyota manager issuing the now-famous Japanese English edict of "No problem is problem!" was Mr. Uchikawa As general manager of Production Control—arguably Toyota's area of most unique operational expertise - Mr. Uchikawa had a team of six very smart, mid-level GM managers working for him. Being very smart, young GM managers, they had a ready response whenever Mr. Uchikawa would ask them to report on how things were proceeding - "No problem!" The last thing they wanted was their boss sticking his nose into their problems. Finally Mr. Uchikawa exploded, "No Problem is problem! Managers' job is to see problems!"
This is largely about mindset.

## Slide 13: Poor Problem Statements
Forms are processed late because Mark is holding up the works due to a bad attitude
We have good solutions that the client doesn’t understand
We don’t have a system that automates the transfer of our work
We need to stop all the bureaucracy in our organization
Employees are not using a new procedure because they don’t know that it was approved
Notes: Forms are processed late because Mark is holding up the works due to a bad attitude
  Assigns blame – is the government full of lazy people?
We have good solutions that the client doesn’t understand
  People accept the problem as ‘unfixable’
We don’t have a system that automates the transfer of our work
  Offers a solution, not the problem. Might only solve part of the problem. Without looking at the root cause, the problem will not get fixed, or will come back
We need to stop all the bureaucracy in our organization
  Too broad. People will go off in different directions, unfocused solutions
Employees are not using a new procedure because they don’t know that it was approved
  Too specific. Do we need heavy investigation, or will sending out an email suffice?

## Slide 14: Problem Statement Example
Typical Problem Statement:
We can’t process files fast enough
Lean Problem Statement:
It currently takes us 2 years to render a decision of a refugee claim in central region, where new legislation dictates that the decision must be rendered to the claimant within 2 months of the claim being made.
Notes: How would this example change how you would approach a mapping session?
Why is it a problem: because legislation defines the new timeline
Where is the problem: central region
Who is affected by the problem: the claimant
When does it happen: not stated, but with most cases
How do you know it is a problem: It takes too long
How much : by 22 months

## Slide 15: DEFINE: Live Exercise
Voice of Client
Problem Statement
SIPOC
Notes: Voice of Client
Interview the Client – if not available, speak with a proxy, such as the sponsor
Problem Statement
What is our problem statement?
Define the Live Process problem statement individually
Then team discusses and agrees on best statement
SIPOC

## Slide 16: DEFINE What we know so far
We have a good idea of what the process looks like, including its inputs and outputs
We know who should participate on the team
We have identified initial perceptions of the problem
We know the impact the problem has on the organization
We know who the stakeholders are and we have a plan to approach them
We know what the client wants and we have an idea of how to measure it
If we’re lucky, we have a baseline and a target
Notes: We just completed the Define phase. Here’s what we know so far.
It’s getting close to lunch now. Either break now for an hour, or finish the next section which refers to the Measure phase.