## Slide 1: IMPROVE PHASE
DAY 5 – Lean Green Belt Training
<number>

## Slide 2
<number>
Notes: This is an approach that is more project-based and lends itself to major large scale improvements because its structured approach better coordinates resources and activities
The content for this program is structured around DMAIC because it is a “roadmap” that can be easily followed to ensure that you are on the right track – especially important when you are starting out and can benefit from the structure – so you can use your deep thinking energy on observation and analysis – not planning your next step.
<number>

## Slide 3: WHICH ISSUES DO WE NEED TO FOCUS ON?
<number>

## Slide 4: The ‘If you build it they will come’ myth
New Coke – why did it fail?
In 23 April, 1985 – New Coke was launched
In 11 July, 1985 – New Coke was discontinued
Do any of you have a ‘New Coke’ story, where something should have worked, but wasn’t accepted?
<number>
Notes: April 23, 1985 – Coke released it’s first formula change in 99 years
Coke had been slipping in market share for 15 consecutive years.
Taste tests were conducted for a better formula, and most of close to 200,000 consumers preferred the taste for over 2 years
New Coke was released into markets secretly and data showed a rise in popularity.
In the US, Coca-Cola Company got an increase in calls of 73% once the product was released. Not only through 800-GET-COKE, but through anyone who worked in the company.
In July 11, 1985 – Coke reversed it’s decision and brought back it’s old recipe as Coca-Cola Classic. ABC
<number>

## Slide 5: Once issues are identified…. ….only then brainstorm solutions! Why?
<number>

## Slide 6: Approach
What are the:
  Data
  Voice of Employee
  Voice of Client
  Other sources of information
telling us are the main issues that need to be solved to fix the problem statement problem?
<number>

## Slide 7: Rank Issues
<number>
Score “Challenge” last. Why?
Exercise:
Live
Process
Score “Impact”
first, then rank.
Assess “Issues” before “Solutions” – why?
Notes: Assessing issues – how much Correction Demand is associated with the idea?
<number>

## Slide 8: BRAINSTORMING
Generating Solutions
<number>

## Slide 9: Brainstorming
As a facilitator, make sure everyone understands the problem or the issue in question
Make sure you have the right people in the room (i.e. people that do the work)
But invite outsiders as well
Involve everyone and build on each other’s ideas
Challenge the participants to think outside the box
Display or write each idea
Duplication is ok
Don’t overlook the obvious
All ideas are good ideas
Don’t get into details, go for quantity
<number>
Notes: <number>
Give a good example of results of brainstorming…
Explain each bullet.

## Slide 10: Affinity Diagram
Participants write ideas on Post It notes
Facilitator reads them and sticks them on the wall
Participants build on the ideas and the process repeats until no more ideas are generated
Participants group the Post It notes based on their personal preferences – key is no talking
Facilitator finalizes groupings with participants by writing category names for each group
TO
FROM
<number>
Notes: <number>
Explain how to facilitate a brainstorming exercise using an affinity diagram
Time permitting: Have participants brainstorm solutions using this tool. Alternatively, pick one problem and facilitate a session with the group. Pick one the root causes that was identified earlier.

## Slide 11: Reaching a consensus using multivoting
First vote: Each person votes for as many items as desired, but only once per item. The facilitator circles the items receiving a relatively higher number of votes. For example if the team has 10 members, items receiving five or more votes are circled. Circles are counted.
Second vote: Each person gets to vote a number of times equal to half the number of circled items. To continue the example above, if six items received five votes or more, each person gets to vote three times. But only once per item.
Continue voting until the list is reduced to three or four items that can be further analysed.
It is not recommended to multivote down to one item…
<number>
“Democracy Dots”
Notes: <number>
Multivoting is a good technique to reach a consensus quickly. (you may have used it already on the first day…)
There are many variations including giving all participants a pre-determined number of x’s or dots and they put them wherever they want. Could be all on the same item if they wish.

## Slide 12: “Inside the box” thinking: if you are stuck…
Add a constraint.
Ask “how could we do this if”:
  Most of our staff went to work in other areas and we only had one person to do the work instead of five?
  If we wanted it done right 100% of the time?
  We wanted to double throughput without:
    Adding people
    Adding resources
    Working harder?
  We wanted to eliminate 90% of the steps?
  Etc.
<number>

## Slide 13: CREATE AN IMPROVEMENT PLAN
<number>

## Slide 14: Detailed specific action plan
<number>
Notes: <number>

## Slide 15
Quick Wins
Small in scope, simple
Do not require input of additional people
Can be implemented in a day or two
Usually can be implemented by one person
Doe not require analysis to identify root cause of problem
Do not require additional resources
Strategic Improvements
Larger and more complex than JDI’s
Requires more than two days to address
Require input and/or coordination of additional people; cross-functional
Require analysis and/or facilitation
May require additional resources
<number>
Examples of each?

## Slide 16: Create an Improvement Plan
<number>

## Slide 17: Make the Improvement Plan Visible
<number>

## Slide 18: Test your solutions: Plan, Do, Check, Adjust
Always test out your solutions to ensure that they work
Define your plan – what is the solution you are testing?
Implement the solution in the daily work
Did the solution achieve the desired result?
If the solution met its desired result, adjust your daily way of working to incorporate it on an ongoing basis. What did you learn?
<number>
Notes: Although Project Management is a subject on its own, just follow the following basic plan:
Write the required implementation date on a flip chart
Brainstorm the high level steps that need to take place to make this happen (use PostIt notes)
Order the PostIt notes in the correct sequence
Add cycle time to each note
See if you can make it happen by the established implementation date
If not, either change the date, the cycle time, or eliminate steps
Then follow with the PDCA methodology.
<number>

## Slide 19: Plan Do Check Adjust
<number>
Video: Build a tour, build a team

## Slide 20: Which solutions need testing?
<number>
Exercise:
Live
Process

## Slide 21: Create a Future State Value Stream Map
<number>
Exercise:
Live
Process

## Slide 22: Management Debrief - Purpose
Management are given a change to understand the findings.
<number>

## Slide 23: Management Debrief - Elements
A presentation that contains:
  Context: why was the process mapped?
  Participants: who was along for the journey?
  Open House: optional
  Interview Observations – Strengths: what were the strong points?
  Strategic Issues: what issues do the group feel are important to tackle, but will require some effort?
  Quick Wins: what things could be done next week without need for heavy investment?
<number>

## Slide 24: MOMENTUM
<number>

## Slide 25: The Cost of Hesitation
<number>
Elapsed time since
Kaizen week
Impact of Kaizen
Analyze carefully,
Implement swiftly

## Slide 26: Momentum
How can you minimize the time from Analyze to Implement (DMAIC)?
  Implement a quick win on the first day back at work from the Kaizen; multiple in first week
  Book follow up meetings during the kaizen to reduce lead time of meeting booking
  Implement project board on first day back – physical artifact
  Other suggestions?
<number>

## Slide 27: Quick Wins / “Just Do Its”
Create momentum, emotional engagement
Free up capacity for further wins (“Too busy to work on improvements”)
Especially wins that reduce Processing (touch) time and NVA Preventable Work*:
    *Preventable work arising from:
      Something not done at a previous step
      Something not done correctly at a previous step
      Something missing or hard to find
      Something requiring clarification
      Can consume 30%+ of a team’s capacity
<number>

## Slide 28: Delegate Implementation?
Hand off then
walk away?
<number>

## Slide 29: Implementation
Clear accountabilities
Weekly (if not daily) huddle meetings to gain momentum
Use visual management board
Use Kaizen team members to lead implementation (first followers)
<number>

## Slide 30: A3 REPORT: “THE STORY” ON ONE PAGE
Clarifying, documenting and sharing strategic issues and solutions
<number>

## Slide 31: A3
A3: a size of paper (11”X17”, or 2 sheets of 8.5”X11”)
To share, make your analysis visible
To provide a logical set of steps, format
To communicate the issue and focus on the “critical few” solutions
To reduce the issue and solutions to their critical elements
<number>

## Slide 33: MEASUREMENT
<number>

## Slide 34: Measures
Lead Measures
What the team can affect “What you do” Process and capability measures
% of staffing requests this month where we met the client to jointly write job posting in one sitting
<number>
Lag Measures
The result you get “How you did”
Number of days from request to job posting
Client needs both!
Notes: Plus input measures – eg what percentage of files come in complete and accurate?
<number>

## Slide 35: Weight Loss Improvement Project Example
What if we had a two week project to lose weight… what results would we see?
Do we know why we got these results?
<number>
Notes: We could possibly see dramatic results at the start
We could see periods where there is stagnation – we only got a small improvement, not worth much
We could see periods of back-sliding – the solution didn’t work. Let’s go back and rethink things
<number>

## Slide 36: Weight Loss Improvement Project Example
<number>
Lead Measures
What the team can affect “What you do” Process and capability measures
Lag Measures
The result you get “How you did”
Notes: Group exercise – brainstorm lead and lag measures
<number>

## Slide 37: Examples
<number>
Lead Measures
What the team can affect “What you do” Process and capability measures Impacts MURI, MUDA
Complete & Accurate % Correction Demand Cycle times at different process steps Work in Progress at different process steps Inventory at bottleneck steps
Lag Measures
The result you get “How you did” Impacts MURA
Total Process Lead Time Number of units completed per time period Number and type of complaints % of client needs satisfied on first contact Number of times a client had to contact you to meet their needs

## Slide 38: Don’t forget: Input Measures
<number>
Input Measures
What types of requests, inputs come into your process Incoming Complete & Accurate % Impacts MURA, MURI, MUDA
“Value” demand vs “Correction Demand” – volume and type – creating MURI or created by MURA “Seasonality” or variation in Demand leading to Mura or Muri

## Slide 39: Measurement Tips
Define measures during the project
Created by the team
Must be simple to collect
Must be visual – 5 second test
Presented in the team’s language
<number>

## Slide 40: What are the “critical few” lead and lag measures?
What measures are needed for successful projects determined by your mapping exercise?
<number>
Exercise:
Live
Process

## Slide 41: IMPROVE What we know so far
We brainstormed and selected solutions using matrices
We made sure that the solutions address the root causes (through pilots and hypothesis testing)
We implemented the changes
We tested our solutions
<number>
Notes: <number>
Ask for questions…
It’s hard to answer specific questions on improvements and implementations unless we know the whole story (i.e. been part of the whole process). However, with experience, some improvements become replicable in any process (e.g. reduce printing of paper).
It might be time for a 15 minute break…

## Slide 42
<number>
<number>