## Slide 1: SC2G Day 2 Simple Change Process & Frequently Asked Questions
For information
Oct 17th , 2023
UNCLASSIFIED

## Slide 2: Contents
1
Context
2
3
SC2G Simple Change Process for SC2G Connected Partners
4
SC2G Day 2 Change Request Use Cases
Frequently Asked Questions (FAQs)
UNCLASSIFIED

## Slide 3: Context
UNCLASSIFIED
The current Shared Services Canada (SSC) model requires SSC Partners to submit Secure Cloud to Ground (SC2G) Day 2 changes for a new application via a Business Requirement Document (BRD) basis utilizing the current cost recovery processes.
SSC Cloud Product Management and Services Directorate (CPMSD) provides guidance around assessing whether a new application can follow the Simple versus the Complex intake process to be onboarded as part of the Day 2 operational activities for SC2G connected Partners.
In 2023 Q3, a pilot process was established with a couple Partners to enable pilot Partners to submit Simple change requests via the existing Change Management (CM) process. The pilot showed that it significantly reduced overall delivery time by using the CM process only instead of the BRD process.
Based on the lessons learned from the pilot, SSC recently approves a way forward process that will be used for all SC2G connected Partners for SC2G Day 2 simple changes.

## Slide 4: SC2G Simple Change Process for SC2G connected Partners
Roles & Responsibilities
High-Level Flow (Notional)
Partner Self-Service + SSC support
Item | Responsible
Provide information and advise Partners on the new process for Simple SC2G requests | 
Maintain SC2G Simple vs Complex change use cases tool | 
Assess change request to determine it is Simple or Complex using SSC provided use cases tool | 
Submit Simple change request to SSC CM process with required documents, e.g. workload intake form (WIF) | 
Determine and inform any exception for a change request | 
Implement the Simple change requests | 
SSC
SSC
SSC
Partner
Partner
SSC
UNCLASSIFIED

## Slide 5: SC2G Day 2 Change Request Use Cases
CAP - Cloud Access Point
TIP - Trusted Interconnection Point
EPS - Enterprise Perimeter Security
PCAP - Physical Cloud Access Point
VCAP - Virtual Cloud Access Point
IDS - Intrusion Detection System
Acronyms
UNCLASSIFIED
# | Use Cases in SC2G Context | BRD Required? Yes/No | Simple / Complex
1 | Firewall rule changes for onboarding of a new application between cloud and on-prem Legacy Data Center | No | Simple
2 | Firewall rule changes for modifying an application between cloud and on-prem Legacy Data Center | No | Simple
3 | TIP and CAP Tenant configuration (template creation, IDS web filtering modification, etc.) | No | Simple
4 | Update certificate for CAP TLS Decryption after application certificate renewal | No | Simple
5 | Firewall rule changes for onboarding of a new application between cloud and internet | No | Simple
6 | Firewall rule changes for modifying an application between cloud and internet | No | Simple
7 | Switch from PCAP to VCAP | Yes | Complex
8 | Onboarding of a new application between cloud and between 2 different Partners | Yes | Complex
9 | Onboarding of a new application between cloud and Enterprise Data Center | Yes | Complex
10 | Modifying an application between cloud and/or between 2 different Partners | Yes | Complex
11 | Modifying an application between cloud and Enterprise Data Center | Yes | Complex
12 | Tenant Onboarding to Regional Communication Hub (aka: Creating TIP + CAP tenants / VCAP tenant) | Yes | Complex

## Slide 6: FAQ – SC2G Day 1 / Day 2
  Q: What is SC2G?
  A: SC2G is the short term for Secure Cloud to Ground. SSC’s SC2G service establishes private, dedicated connections from GC data centers to public cloud environments and provides state-of-the-art security capabilities such as end-to-end encryption and monitoring services to respond to cyber threats.
  Q: When SSC mentions Day 1 in reference to SC2G, what does this mean?
  A: SC2G Day 1 is usually called “SC2G onboarding”. It is a project activity where SC2G-required infrastructure and connectivity to Cloud Service Provider(CSP) are established, and one application is onboarded into the new infrastructure.
  Q: When SSC mentions SC2G Day 2 in this deck, what does this mean?
  A: SC2G Day 2 is an operational activity after SC2G onboarding is complete. It includes deployment of new application(s) on existing SC2G enabled CSP, or changes of existing onboarded applications on existing SC2G enabled CSP.
  Q: What is the scope of SC2G Day 2 Simple changes?
  A: The current scope of SC2 Day 2 Simple changes focuses on firewall rule changes in related to deployment of new application(s) or changes of existing onboarded applications on existing SC2G enabled CSP.
UNCLASSIFIED

## Slide 7: FAQ – SC2G Day 2 Simple & Complex Changes
  Q: What are SC2G Day 2 Simple and Complex changes?
  A: SC2G Day 2 change requests are grouped into two categories: Simple and Complex. In general, a Simple change would require minimal integration and operational activities from SSC and the Partner to enable. It normally requires only one SSC service line to implement. A Complex change would require multiple service lines to enable, and/or additional on-prem integration, and/or engineering review, and/or cost recovery.
  Q: What are the intake methods for SC2G Day 2 Simple and Complex changes?
  A: For SC2G Day 2 Complex changes, Partners need to submit to SSC a BRD utilizing the current cost recovery processes. For SC2G Day 2 Simple changes, BRD is not required, and Partners need to submit a ticket via existing SSC change management process.
  Q: How do I know if a SC2G change is Simple or Complex?
  A: SSC has developed some Simple/Complex use cases (Slide 5) and an assessment tool. They can help Partners to determine if a change is Simple or Complex.
UNCLASSIFIED

## Slide 8: FAQ – SC2G Day 2 Simple Change Process
  Q: In some situation, a SC2G Day 2 Change involves both firewall rule and network change. Is this a Simple change?
  A: No. If a request requires more than firewall rule changes, then multiple service lines and engineering review will be needed with a cost, which becomes Complex and needs a BRD for cost recovery.
  Q: Will SC2G Day 2 Simple changes have a cost from Partners?
  A: No. There is no cost from Partners for SC2G Day 2 Simple change requests.
  Q: Will SC2G Day 2 Simple change process replace SSC existing change management process?
  A: No, SC2G Day 2 Simple change process leverages the existing SSC change management. It will not replace or modify the existing process.
  Q: Will SC2G Day 2 Simple change process waive the requirement of approval of a change?
  A: No. The existing change management (CM) process will not be changed for SC2G Day 2 Simple change requests. If Executive sign off is required for a change in the CM process, then it is still needed for a Simple change request.
UNCLASSIFIED

## Slide 9: FAQ – SC2G Day 2 Simple Change Process
  Q: Who will determine if a change is Simple and submit a CM ticket?
  A: Partners will assess a SC2G Day 2 change by using SSC-provided SC2G Day 2 use cases assessment tool and submit a CM ticket for a Simple change to SSC. If Partners are not sure about a change, you can always consult SSC Cloud Advisory Service (CAS). Exceptionally during or before implementation, if SSC service line determines a Simple change to be Complex, SSC will advise the Partner to cancel the ticket and submit a BRD.
  Q: Who will complete documents required for a Simple change request?
  A: Partners will be responsible for creating or completing any required documents for a Simple change request including Workload Intake Form (WIF).
  Q: Who I can contact if I have any question or need help for SC2G Day 2 Simple change process or use case validation?
  A: You can always consult SSC Cloud Advisory Service (CAS) by reaching out to cloudcustomerengagement-lengagementalaclienteleinfonuagique@ssc-spc.gc.ca.
UNCLASSIFIED