Procurement Branch – Furniture Division	Acquisitions

General Timeline for Office Furniture requirements

|  | Procurement Steps | Role |
| --- | --- | --- |
|  | Service Standards | Competitive (business days) | Non competitive – above $25K (business days) | Client | PB |
|  | Develop the requirement | Varies | Varies | Lead |  |
|  | Send Requisition to central allocations | Varies | Varies | Lead |  |
|  | PQ to receive requisition | 1-2 days | 1-2 days | n/a | n/a |
|  | PQ to accept requisition and advise client | Up to 5 days | Up to 5 days |  | Lead |
|  | Review Documents Received including Specifications | Up to 5 days | Up to 10 days |  | Lead |
|  | Document adjustments to address questions, comments, inconsistencies and clarify areas of the requirement | Varies (estimate 7 days, delays could affect the timeline) | Varies (estimate 10 days, delays could affect the timeline) | Lead | Support |
|  | Technical Translation | Varies (estimate 5 days, delays could affect the timeline) | n/a | Lead |  |
|  | Prepare Solicitation | 3 days | 3 days |  | Lead |
|  | Preparation for Posting | 1-2 days | n/a |  | Lead |
|  | Solicitation Period (calendar) | 5 – 40 days | n/a |  | Lead |
|  | Respond to questions and issue amendments | Could impact the solicitation period if there are significant changes to the requirement and the number of questions received | n/a | Support | Lead |
|  | Reception of bids by PSPC BRU (when applicable)** | 1-2 days | n/a | n/a | n/a |
|  | Evaluation (financial and technical) including Security clearance when applicable. | Varies (estimate 5 days, delays could affect the timeline) | n/a | Lead - technical | Lead- financial |
|  | Draft contract and review including approvals | 3 days | 4 days |  | Lead |
|  | Award of Contract | 1 day | 1 day |  | Lead |
|  | Estimated timeline | up to 80 days | up to 30 days |  |  |

|  | Service Standards (Post-contract Award) | Competitive | Non competitive |
| --- | --- | --- | --- |
|  | Manufacturing | 6 to 12 weeks | 6 to 12 weeks |
|  | Delivery & Installation | 1 to 2 weeks | 1 to 2 weeks |
|  | Estimated timeline | 7 to 14 weeks | 7 to 14 weeks |

* A service Standard is Procurement Branch’s commitment to a level of performance that clients can expect under normal circumstances or

regular day-to-day service operations and do not account for a special circumstances where regular service standards may not apply.

Please note that the achievement of these service standards are shared responsibility and highly dependent upon the client’s submission

of all required documentation to Procurement Branch in a timely fashion.

** Paper bids may take longer to receive due to the current COVID-19 situation. PB is not responsible for processing time.

*** Security Clearance verifications are conducted by a third party.  Timelines are approximate.  PB is not responsible for processing time.

When integrated into your project plan, these service standards will serve to:

  - Manage expectations

  - Improve client satisfaction

  - Improve trust and confidence

  - Reduce uncertainty

Please consult the Furniture Division’s website for additional information and detailed instructions as to how to proceed for your furniture buys:

https://www.gcpedia.gc.ca/wiki/Office_Furniture

Acquisitions Branch staff are always available to help guide you through the process. Please contact the Furniture Division with any questions or to discuss your requirement:

TPSGC.PARCNAmeublement-APNCRFurniture.PWGSC@tpsgc-pwgsc.gc.ca

The Furniture Division also provides regular training sessions. Please refer to https://www.gcpedia.gc.ca/wiki/Office_Furniture_Training to sign up for virtual session.

Service Standards:

https://www.tpsgc-pwgsc.gc.ca/sc-cs/index-eng.html