## Slide 1
CCDIC Publications SOP
Submit Publication Project in PMR
Sponsor Submits Publication for approval by Director
Approved?
Yes
No
Director pulls 30 – 60 – 90 Day Look Ahead Report.
DG
Comms
Comms informed in time to include CCDIC Pubs in it’s work plan
Comms includes CCDIC Pubs in it’s work plan
Development Proceeds
Final Document sent to Comms for layout
Division
Division ensures PMR
timelines are correct and data is up-to-date
Layout performed
Publication Released
VP
Publication FYI (Inform)
CMT
PPMG
PMR inputs are validated
30 Day
60 Day
90 Day
Release
12 Month Plan
(Director, Program, Sponsor)
PPMG prepares the 12 Month Report
DRAFT
PPMG prepares the 30-60-90 day Look Ahead Report
Brief DG
DG receives Oral Briefing
Draft Sent to Division
Final Changes Made
DG Briefs VP
Approved
Division Reviews for DG Briefings
Revisions Required
CMT discusses 30 – 60 – 90 Day Look Ahead Report from PRM when needed.
Sponsor updates PMR: with Comms Timeline info
Program submits CSR part 1
CSR part 2
Comms informs CCDIC, “It’s all in the work plan”