## Slide 1: Greener Homes IT
2022

## Slide 2: Greener Homes overview
2.5B program
Over 6 years
Launched on May 27, 2001
700,000 grants of up to 5,000 to Canadian homeowners to improve the energy efficiency of their homes

## Slide 3: System Development
Selected Sales Force on AWS on January 18, 2021
Started development on January 21, 2021
System launched on May 27, 2021
Received 11,000 applications in the first six hours
Presently has over 150,000 applicants
Over 1M in grants being paid every day.

## Slide 4: The system
Three Web portals:
  Public for homeowners
  Public for business partners
  Internal for program administrators
Authentication via GCKey
Integrated to our SAP financial system
Partner portal integrated with a backend on Azure that houses a housing simulation software that processes pre and post retrofit energy efficiency evaluations.

## Slide 5: Lessons learned
Close collaboration with our CIO was key.
Cyber-security work needs to start on day one
SaaS approach has been very successful for us.
  No time wasted in managing and maintaining infrastructure
  Fully scalable
Modern CRM systems: Agile approach makes even more sense: Very rapid iterating. Focus becomes:
  Business logic
  User experience
Extensive UAT testing starting as early as possible in the development process

## Slide 6: Since the launch
Now working on our fourth major post-launch release.
The architecture and approach being copied over the Department, mostly for G&C systems
Building our expertise within the Department

## Slide 7: © Her Majesty the Queen in Right of Canada, as represented by the Minister of Natural Resources, 2019